## Slide 1: Growing Your Way to Effective Scheduling: Introduction to the “Whys” and “Hows” of Building Effective Schedules with Microsoft Project

## Slide 2: Introduction to today’s presenter
Nancy Brister, PMP
AlignAbilities Consulting Services
nbrister@alignAbilities.com
602.793.2204

## Slide 3: Welcome to Today’s Webcast!
Today’s webcast is designed to build understanding of key project management concepts as a basis for facilitating effective change with focus on:
  Why Project Management Matters
  Why Setting Up for Project Success is Important
  How Key Accepted Scheduling Practices Work
  How to Schedule with Microsoft Project
Notes:   Goal: to provide key essential insights and ideas as a starting and growing point for more effective project and change outcomes to better understand:
  WHY PROJECT MANAGEMENT MATTERS: Why key project management concepts and terminology are building blocks for successful projects
  WHY ACCEPTED PLANNING PROCESSES AND TECHNIQUES MATTER: Why using consistent processes and planning techniques will ultimately save you time
  HOW TO ACCEPTED/ “TRIED and TRUE” SCHEDULING TECCHNIQUE WORK basic “tried and true” scheduling practices will support you in defining and organizing project schedules
  HOW MICROSOFT PROJECT IS A USEFUL SCHEDULING TOOL: How Microsoft Project can serve as a tool to advance greater insights for you and your team

## Slide 4: Why Project Management Matters
What is Project Management
Common Project Problems
    Dissatisfied customers or stakeholders
    Misunderstood expectations/deliverables
    Project boundaries/scope management
    Inappropriate budgets
    Inappropriate schedules
    Over-worked or under-worked resources
    Inadequate or inappropriate organizational support
Project versus Operational Work

## Slide 5: Why Project Management Matters
Developing a common, consistent terminology (lexicon) to support effective communication:
  Stakeholders
  Process
  Scope
  Deliverables
  Activities
  Milestones
  Constraints
  Assumptions
  Requirements needs and wants
  Resources

## Slide 6: Why Project Management Matters
  Balancing Project Constraints: Managing RISKS
TIME
COSTS
(including Resources)
Scope
Quality

## Slide 7: Why Setting Up for Success Matters :
Time - Schedule
Costs - Resources
Quality - Control
Scope -
Requirements
Continuous monitoring and process improvement
RISKS

## Slide 8: Why Setting Up for Success Matters :
A | Align | To arrange, connect, and establish context to the "big picture"
P | Plan | To define and estimate the actions needed to achieve a goal
R | Respond | To assign roles and have others and self be accountable
O | Organize | To create frameworks that support order and form
J | Justify | To reasons and explain the value of expending resources
E | Elaborate | To expand visions and Ideas into concrete actions
C | Communicate | To relay information meaningfully and effectively
T | Translate | To convert ideas and expectations into tangible results

## Slide 9: How Key Scheduling Practices Work :
Act
Do
Check
Define
PLAN
Adjust

## Slide 10: How Key Scheduling Practices Work :
A Quick Reference Checklist:
  Define Project Goals
  Know Stakeholders’ Interests
  Determine Project Needs and Requirements
  Understand Project Constraints
    Identify Risks
    Identify Requirements for Quality
    Determine Resources
    Determine Scope
    Develop a Schedule
    Develop a Budget
  Integrate all of the above to achieve project goals

## Slide 11: How Key Scheduling Practices Work :
Establishing a Hierarchical, Consistent Framework
Tool (versus “fix”)
Benefits

## Slide 12: How to Schedule with Microsoft Project :
DEMO

## Slide 13: Additional Notes:

## Slide 14: Congratulations!
Wishing you well growing your project success and
Increasing your project management effectiveness
Nancy Brister, PMP